CONSULTANCY ASSIGNMENT / REQUEST FOR PROPOSAL

For

Engaging

Independent Engineer cum Project Management Consultant

for  the

establishment of Integrated MSW Processing Facility

With

Engineered Sanitary Landfill Facility at Dehradun & Project Monitoring of the activities of Service Provider in Dehradun under Public Private Partnership mode

Dehradun Municipal Corporation,

Dehradun, Uttarakhand

## DEHRADUN MUNICIPAL CORPORATION

## DEHRADUN, UTTARAKHAND

## NOTICE INVITING REQUEST FOR PROPOSAL (RFP)

No. 	                                                                       			Date: 31-12-2013

## Engaging the  Independent Engineer cum Project Management Consultant for the establishment of the Integrated MSW Processing Facility with Engineered Sanitary Landfill Facility at Dehradun & Project Operation Monitoring in Dehradun under Public Private Partnership mode

The Dehradun Municipal Corporation (DMC) has appointed an Operator for constructing and operating a waste processing facility with landfill through Public-Private participation on a DFBOOT model. In this connection, the DMC intends to engage a firm of consultant who will act as the Independent Engineer cum Project Management Consultant upon the award of the project to the private operator. The selected consultant will work with DMC in establishing the project including developing adequate control systems and procedures as Independent Engineer as well as act as the Project Management Consultant during the Construction, Operation & Maintenance phase of the project. Interested consultants must provide information indicating that they are qualified to perform the services (Brochures, Description of similar assignments, experience in similar conditions, availability of appropriate skills among staff etc). Interested consultants may obtain further information at the address below from 10.00A.M up to 2.00P.M on all working days from 31-12-2013 to 14-01-2014.

The RFP response may be delivered to the address below on or before 14-01-2014 at 2.00PM. The Mukhya Nagar Adhikari, Dehradun Municipal Corporation, Dehradun, Uttarakhand.

The RFP document can be obtained from the Office of Mukhya Nagar Adhikari, Dehradun Municipal Corporation, by paying demand draft/ pay order from any nationalized/ scheduled bank for Rs.1000/- (One Thousand Only) towards cost of the document, in favor of “The Mukhya Nagar Adhikari, Dehradun Municipal Corporation” payable at Dehradun on the dates mentioned in the RFP document. The document can also be downloaded from the website www.nagarnigamdehradun.com. Any queries pertaining to the RFP document can be emailed to nagar_nigam2008@yahoo.com.

While submitting the downloaded document, a demand Draft of Rs.1000/- (Rupees One Thousand Only) drawn on any nationalized/scheduled Bank in favour of “The Mukhya Nagar Adhikari, Dehradun Municipal Corporation” shall be submitted.

Mukhya Nagar Adhikari

Dehradun Municipal Corporation

Dehradun

SCOPE OF PROJECT AND TERMS FOR BIDDING

1. The RFP will be available on web site http://nagarnigamdehradun.com. The Request for Proposal [RFP] is open to all eligible firms

2. A firm will be selected under the Quality and Cost based Selection (QCBS) procedures described in this RFP.

3. The Proposals (Technical & Financial) can be submitted by sealed hardcopy at Dehradun Municipal Corporation.

4. Tender will be available on website from 31.12.2013 to 14.01.2014 up to 14.00Hrs., and has to be submitted on 14.01.2014 upto 14.00Hrs and will be opened on the same day by 16.00hours.

The Scope of Work of this Assignment is:

- Engagement as Independent Engineer cum Project Management Consultant for assisting the Municipality in  establishing the Project;

- Review, inspection and monitoring of construction works, examination of the designs/drawings and conduct of tests;

- Issue of progress reports and completion certificates during and after completion of the construction period;

- Review and inspection of the operations and maintenance arrangements and monitoring compliance with the performance and maintenance standards, during the operations period;

- Identifying delays and lapses that require action on part of the Procuring Entity for enforcing agreement terms;

- Determining the reasonableness of costs for any works or services, as required under the Concession Agreement;

- Determining the period or extension thereof, for performing any duty or obligations, as required under the Concession Agreement;

- Carrying out such responsibilities as are assigned by the Procuring Entity

- Function as the Project Engineer, as per the terms of the Concession Agreement.

- In addition to the above scope, the selected Consultant shall assist DMC in preparing and tendering the collection and transportation of Solid Waste so as to ensure adequate supply of waste to the processing facility. The selected Consultant shall function as the Project Management Consultant for the C&T Operation as well in addition to the PMC assignment of the processing facility.

- The following documents are enclosed to enable you to submit your proposal:

- Terms of reference (TOR) (Annexure - 1);

- Supplementary information for consultants, including a suggested format of curriculum vitae (Annexure -  2); and

- A Sample Form of Contract for Consultants' Services under which the services will be performed (Annexure - 3).

- Evaluation sheet (Annexure -  4).

- In order to obtain first-hand information about the Assignment and the local conditions, it is considered desirable that a representative of your firm visit the Dehradun Municipal Corporation Office and also the Project Sites.  Your representative may meet the following officials, in case of any clarifications:

Mukhya Nagar Adhikari,

Dehradun Municipal Corporation,

Dehradun, Uttarakhand

Please ensure that advance intimation regarding your visit is sent to the concerned so as to enable them to make appropriate arrangements.

- The Submission of Proposals:

The proposals shall be submitted in two parts, viz., Technical Proposal and Financial Proposal and should follow the format given in Annexure - 2.

3.1 	The "Technical Proposal" and "Financial Proposal" must be submitted in two separate sealed envelopes (with respective marking in bold letters) following the formats/schedules given in Annexure - 2.  The first envelope marked "Technical Proposal" should include the description of the firm/organization, the firm’s general experience in the field of Assignment, the qualification and competency of the personnel proposed for the Assignment and the proposed work plan, methodology and approach in response to suggested Terms of Reference.  The first envelope containing the Technical Proposal should not contain any cost information whatsoever. It should be sealed with sealing wax.

The second envelope marked "Financial Proposal" must also be sealed with sealing wax and initialed twice across the seal and should contain the detailed price offer for the consultancy services.

Both the sealed envelopes should again be placed in a sealed cover and the name of work to which it is submitted should be super scribed and it will be received in the office of the Mukhya Nagar Adhikari, Dehradun Municipal Corporation up to 14.00hours on 14.01.2014.

You shall provide a detailed breakdown of costs and fees as per the format for Financial Proposal.

The submitted Bids not adhering to these instructions will be rejected.

3.2 	The Technical Proposal will be opened by the Mukhya Nagar Adhikari, Dehradun Municipal Corporation or his authorized representative in his office at 14.00hours on 14.01.2014. It may please be noted that the Financial Proposal will be opened only after the completion of technical evaluation of the Technical Proposal as per Clause 4.0 and the result approved and notified to all consultants.

3.3	A pre-proposal conference is being scheduled to be held on 14.01.2014. Bidders seeking clarifications on the project, if any, may send their queries before the pre-proposal conference date as above.

- Evaluation

A two-stage procedure will be adopted in evaluating the proposals with the technical evaluation being completed prior to opening of the Financial Proposal.  The Technical Proposals will be evaluated based on the following criteria:

- Key Personnel for undertaking the Assignment (20 marks);

- Appreciation of Issues (10 marks)

- The quality of the methodology proposed (40 marks)

- Work Plan including team organization, work division and responsibilities (10 marks)

- Experience in Consultancy in MSW Sector (15 marks).

- Profile of the Consultant. ( 5 marks )

The Curriculum vitae of senior personnel in each discipline should be included with the Proposal as per Form 5 for assessing the qualifications and experience of the personnel proposed to be deployed for the Assignment.  These personnel will be rated based on the following criteria:

- General qualifications - (20%)

- Adequacy for the project (suitability to perform the duties for this assignment. These include education and training, length of experience on fields similar to those required as per terms of reference, type of positions held, time spent with the firm etc) - (40%)

- Language and experience in the Region - (20%)

- Involvement in skills, transfer program and training ability - (20%)

The Evaluation sheet is enclosed as Annexure - 4

- Deciding Award of Contract

5.1	The quality and competence of the consulting service shall be considered as the paramount requirement. The decision of the award of the contract would be as under through QCBS model.

5.2	The Consultants scoring a minimum of 60 marks as Technical Score (St) of the total points in technical evaluation will be considered qualified and their Financial Proposals alone will be opened. Dehradun Municipal Corporation shall notify the Consultants who have secured the minimum qualifying marks, indicating the date and time set for opening the Financial Proposals. The notification may be sent by registered letter, cable, telex, facsimile, or electronic mail.

Dehradun Municipal Corporation, at its discretion shall notify those Consultants whose proposals did not meet the minimum qualifying mark or were considered non-responsive to the Letter of Invitation and Terms of Reference, indicating that their Financial Proposals will be returned unopened after completing the selection process.

5.3	The Financial Proposals shall be opened publicly in the presence of the Consultants' representatives who choose to attend. The name of the Consultant, the quality scores, and the proposed prices shall be read aloud and recorded when the Financial Proposals are opened. Dehradun Municipal Corporation shall prepare minutes of the Financial Proposals opening.

5.4	Dehradun Municipal Corporation will determine whether the Financial Proposals are complete [i.e., whether they have costed all items of the corresponding Technical Proposals; if not, the Dehradun Municipal Corporation will cost them and add their cost to the initial price], correct any computational errors. The evaluation shall exclude local taxes.

The lowest financial proposal (Fm) will be given a Financial Score (Sf) of 100 points. The financial scores of all the proposals will be computed as follows: Sf = 100 x Fm/F (F-amount of Financial Proposal). Proposals will finally be ranked according to their combined Technical (St) and Financial (Sf) Scores using a weight of 80% for Technical Proposal and 20% for Financial Proposal.

S = St x 0.80 + Sf x 0.20.

5.5	The Consultant securing the highest score will be invited for negotiations.

5.6	Prior to the expiration period of proposal validity, Dehradun Municipal Corporation will notify the successful Consultant who submitted the highest scoring Proposal in writing by registered letter, cable telex or facsimile and invite it to negotiate the Contract. Negotiations normally take a day. The aim is to reach an agreement on all points, and initial a draft contract by the conclusion of Negotiations.

Negotiations will commence with a discussion of the Technical Proposal, the proposed methodology (work plan), staffing and any suggestions the successful Consultant may have made to improve the TOR. Agreement must then be reached on the final TOR, the staffing and staff months, logistics and reporting

Special attention will be paid to optimize the required outputs from the Consultant and to define clearly the inputs required from the Client to ensure satisfactory implementation of the Assignment. The changes agreed upon will then be reflected in the draft contract, using proposed unit rates (no negotiation of the unit rates, including the man month rates). Having selected the Consultant, among other things, on the basis of an evaluation of the proposed key professional staff, Dehradun Municipal Corporation expects to negotiate a contract on the basis these staff named in the proposal and, prior to contract negotiations, will require assurance that these staff will be actually available. Dehradun Municipal Corporation will not consider substitutions during contract negotiations except in cases of unexpected delays in the starting date or incapacity of key professional staff for reasons of health. In such cases the client may accept the substitutes having equal or above qualifications prescribed only after getting approval from the client. The negotiations will be concluded with a review of the draft form of Contract.  Dehradun Municipal Corporation and the Consultant will finalize the contract to conclude negotiations. If the negotiations with this Consultant are successful, the award will be made to him and all other Consultants notified. If negotiations fail, and if it is concluded that a Contract with reasonable terms cannot be concluded with this Consultant, the Consultant scoring second highest score, will be invited for negotiations.

This process will be repeated till an agreed Contract is concluded. Please note that the Mukhya Nagar Adhikari, Dehradun Municipal Corporation is not bound to select any of the firms submitting proposals.

- The duration of appointment of the Independent Engineer cum Project Management Consultant is for 5 (five) years from the date of appointment. The term may be extended by mutual consent by the Parties. The maximum increment allowed is 10% per annum of the monthly fee quoted by the Consultant during and for extension.

- You are requested to hold your proposal valid for 180 days from the date of submission without changing the personnel proposed for the assignment and your proposed price.  Dehradun Municipal Corporation will make its best efforts to select a consultancy firm within this period.

- Please note that the cost of preparing a proposal and of negotiating a contract including visits to the municipality, if any is not reimbursable as a direct cost of the assignment.

- Assuming that the Contract can be satisfactorily concluded by February 2014, you will be expected to take-up/commence the assignment within 7 days from the date of issue of work order.

- If there is a delay without any valid reason, within the time limit in the submission of the reports, penalty may be imposed as follows:

For every week of delay notice: 0.01% of the monthly consultancy fees for the respective report will be deducted per week.

- We wish to remind you that any manufacturing or construction or operating firm, with which you might be associated with, will not be eligible to participate in bidding for any goods or works resulting from or associated with the project of which this consulting assignment forms a part.

- Please note that if you consider that your firm does not have all the expertise for the assignment, there is no objection to your firm associating with another firm to enable a full range of expertise to be presented. The request for a joint venture should be accompanied with full details of the proposed association.

- Please note that the remuneration which you receive from the Contract will be subject to normal tax liability in India. Kindly contact the concerned tax authorities for further information in this regard if required.

Yours faithfully,

Mukhya Nagar Adhikari

Dehradun Municipal Corporation

Enclosures:

Annexure 1.	Terms of Reference.

Annexure 2.	Supplementary Information to Consultants.

Annexure 3.	Draft Independent Engineer cum Project Management Consultant Services Contract

Annexure 4.  Evaluation sheet

Annexure - 1

Terms of Reference for Engaging the  Independent Engineer cum Project Management Consultant for the establishment of the Integrated MSW Processing Facility with Engineered Sanitary Landfill Facility at Dehradun & Project Operation Monitoring in Dehradun under Public Private Partnership mode:

- Scope of Applications

The Bidders are advised to refer the Terms of Reference attached with the Request for Proposal (RFP).

- Eligibility

For the purpose of this RFP, the term Consultant/ Bidder/ Applicant means a single Bidder. Consortium or Technical Partnership of firms is not allowed for this project.

- The Bidder shall have in operation, as on the date of issue of this RFP, at least one similar (i.e. Independent Engineer/ Project Management Consulting) assignment for a Municipal Solid Waste Management Project wherein the Project Cost is minimum Rs. 50.00 (Fifty) crores of a city in India or abroad. The Applicants shall submit a duly notarized copy of their Agreement/ Work Order/Certificate issued by the Government authority showing the proof of its eligibility as above. If such notarization is not made, then the Proposal will be treated as non-responsive; and

- The Bidder shall have procured a government consulting project in India for Municipal Solid or Liquid Waste Management sector with a minimum fee of Rs. 1.0(One)Crore or above within 18 months prior to the proposal due date; and

- The bidder must not be blacklisted by any state or central government departments or ULBs in India/or that the Bidder has not been subjected to or made party to any litigation in respect of any urban infrastructure project for which it has been engaged as consultant during the past 5 (five) years preceding the proposal due date. A self-undertaking to the above effect shall be included in the Technical Proposal of the Consultant.

- Background:

Dehradun is the third largest city in Uttarakhand and has a history that dates back to 1000 B.C. The Dehradun Municipal Corporation (DMC) is responsible for providing public health and sanitation services to an estimated population of 12 lakhs citizens of the city. Recently, Dehradun Municipal Corporation (DMC) has issued a tender for finalizing an Operator for the establishment of Integrated MSW Processing Facility with Engineered Sanitary Landfill Facility under Public Private Partnership mode. The tender is finalized and an Operator/Concessionaire is selected for implementing the Waste to Energy Project.

- Consultant to obtain all information's

The Consultant shall obtain at his own cost, first-hand information on the Assignment and on the local condition and Acts, Rules and instructions and procedures applicable and make independent assessment after paying a visit to Dehradun Municipal Corporation Office and also the Project Sites.

- Scope of Work and Time Schedule

The Consultants are required to quote the consolidated rates for the Scope of Work as provided in this RPF.

The appointment of the Successful Consultant is initially for a period of 5 (five) years (“Term”) and upon the completion of the initial 5 (Five) years, the term will be extended for a further period of 5 (Five) years. Beyond the above periods, the extension will be at the  discretion of the Dehradun Municipal Corporation provided however that the annual increment of the fee is limited to the increment rate as applicable as per the terms of this RFP for any extension of the Term.

- Specifications

The specifications for all items of work should be as per the directions of Dehradun Municipal Corporation.

- Reports and Documents

For the Scope of Work described herein this RFP, monthly reports and documents shall be prepared and submitted by the Consultant.

- Key Personnel of the Consultant

8.1	The Consultant shall be required to form a team for this Assignment. The Consultant's team shall comprise of adequate number of experts having relevant experience.

8.2	List of Key Personnel that shall be with the Consultant as on the due date of this RFP and will be evaluated is given below:-

| Key personnel | Educational Qualification | Length of Personnel Experience | Experience on Eligible Assignments | Marks for Evaluation |
| --- | --- | --- | --- | --- |
| Team Leader | Post Graduate in Civil Engineering / Environmental science/ Engineering / Public Health Engineering | 15 years | Experience in Waste Management/ Urban sanitation / infrastructure utility /waste to energy projects in India or abroad. | 5 Marks |
| Subject Matter Expert in Solid Waste Management Sector | Post Graduate/Graduate in Civil/ Environmental Science/ Engineering / Public Health Engineering | 10 years | Experience in Municipal Solid Waste Management Projects in India. | 5 Marks |
| Expert in Waste Water/ Leachate Treatment Plant Design | Post Graduate or Graduate in Civil/Mechanical/Public Health Engineering / Environmental Engineering | 10 Years | Experience in setting up waste water or Leachate Treatment Plant Design. | 5 Marks |
| Landfill Expert | Post Graduate or Graduate in Civil/Environmental Science/ Engineering / Public Health Engineering | 5Years | Experience in Land fill designs | 5 Marks |

8.3	The following table depicts the minimum number of staff that shall be made available at the project city, upon award of the project to the Successful Bidder.

| Sl. No. | Personnel | Minimum Requirement | Qualifications and Experience |
| --- | --- | --- | --- |
| 1 | Project Manager | 1 (One) | Bachelor of Engineering in Civil / Environmental Engineering with project management experience for at least 10 years. |
| 2 | Project Engineer | 1 (One) | Bachelor of Engineering in Civil/ Environmental Engineering / Public Health Engineering with 5 years of experience in handling similar projects. |
| 3 | Quality Manager | 1 (One) | Bachelor of Engineering in Civil / Mechanical / Electrical/ Environmental Engineering with at least 5 year experience in Quality Management of similar projects. |
| 4 | Supervisors | 2 (Two) | Degree or Diploma in Civil / Mechanical/ Electrical/Environmental Sciences. |
| 5 | Accountant/Administrative Staff | Minimum 1(One) or as required | Degree / Diploma |

Notes:

- In the event of the Consultant recruits personnel for the above positions, post the award of the Assignment, the experience and qualifications shall be in in conformity with the requirements as set out here in this clause.

- The above personnel shall necessarily be available every time during the term of the Contract at his project office, failing which the Consultant will not be eligible for payment of his consulting charges. Dehradun Municipal Corporation will make appropriate attendance procedures for the daily attendance of the staff and the Consultant shall adhere to such rules.

8.4	The Successful Consultant shall set up a project office at the identified office space by Dehradun Municipal Corporation for the handling of the Assignment in addition to any facilities provided by the Dehradun Municipal Corporation at its premises.

9. 	The responsibility of the consultant & penalty

1. 	The Consultant shall be responsible for the investigations and tests conducted for appropriate design and drawings prepared by him as a part of the assignment. He shall indemnify the owner against any inaccuracies in the work at the time of execution of the works. In case of inaccuracies found during execution the Consultant shall be responsible to reinvestigate and correct the drawings and estimates failing which the owner reserves the right to stop all payments due to the Consultant.

2. 	It shall also be the sole responsibility of the Consultant for the accuracy of the quantities estimated by him and any variation in quantities of more than 5% of the actual estimates shall attract penalty as may be decided by the Municipality.

3.	If the Consultant fails to report to the Dehradun Municipal Corporation  on the progress of works as stipulated in this Agreement or fails to advice the Dehradun Municipal Corporation  on the steps it shall require to be taken for the smooth conduct of the implementation and operation of the Integrated Municipal Solid Waste Management Project as per this Contract, the Mukhya Nagar Adhikari will, at his discretion, impose a penalty of such amount as he may deem fit for every month that the work remains un-commenced or unfinished after the proper period set by the Dehradun Municipal Corporation, provided however the total amount of penalty imposed during the term of the Contract shall not exceed 15% (fifteen) of the annual consulting fees.

4.	The Integrated Solid Waste Management Project at Dehradun is designed as a model project in India and Dehradun Municipal Corporation expects the Consultant selected as Independent Engineer cum Project Management Consultant act as the key agency for monitoring the successful implementation of the project in time as per the Concession Agreement to be signed between the Operator/Concessionaire and the Dehradun Municipal Corporation. Hence the Consultants are advised to give effect to the quality of the tasks utmost priority and importance. Accordingly high quality proposals are expected from the Consultants.

10. 	Validity of offer

The Offer submitted by the Consultant shall remain valid for a period of 180 (one hundred eighty) days before which the Consultant cannot withdraw the offer. However, it may be extended on mutual consent.

11. 	Performance Guarantee

The Successful Consultant shall submit a Bank Guarantee equal to 1% (one percent) of the Annual Contract Value (i.e. monthly fee x 12) as Performance Guarantee. The EMD amount of the Successful Consultant will be adjusted against the Performance Guarantee.

12.	Fees, Annual Increase and Payment Schedule

The Consultant shall be paid the Fee as quoted by him in Financial Proposal and after negotiations, if any (“Contracted Fee”). The Contracted Fee will be increased by 10% (Ten Percent) annually. Payments to the Consultant would be made by Dehradun Municipal Corporation on a monthly basis. The Consultant shall submit the monthly invoices to the Mukhya Nagar Adhikari, Dehradun Municipal Corporation.

Note:

1. 	Contracted Price is the final price arrived at after negotiations, if any with the Consultant.

2.	Deduction of taxes shall be made from the fee at every stage of payment as applicable, of GOI and State of Uttarakhand.

- Fraud & Corruption

Dehradun Municipal Corporation (DMC) requires that the Consultant observe the highest standard of ethics during the selection process and in execution of such contracts. In pursuance of this policy, DMC:

(i) 	defines, for the purposes of this provision, the terms set forth below as follows:

(a) ”Corrupt Practice” means the offering, giving, receiving, or soliciting, directly or indirectly, of anything of value to influence the action of any party in the consultant selection process or in Contract execution;

(b) “Fraudulent Practice” means a representation or omission of facts in order to influence a selection process or the execution of a Contract;

(c) “Collusive Practices” means a scheme or arrangement between two or more Consultants, with or without the knowledge of a borrower, designed to influence the action of any party in a consultant selection process or the execution of a Contract;

(d) “Coercive Practices” means harming or threatening to harm, directly or indirectly, persons or their property to influence their participation in a Consultant selection process, or affect the execution of a contract; and

(ii)	 will reject a Proposal for award if it determines that the Consultant recommended for award has directly, or through an agent, engaged in corrupt, fraudulent, collusive, or coercive practices in competing for the contract in question;

(iii) 	will sanction a party or its successor, including declaring ineligible, either indefinitely or for a stated period of time, such party or successor from participation in DMC financed activities if it at any time determines that the consultant has, directly or through an agent, engaged in corrupt, fraudulent, collusive or coercive practices in competing for, or in executing, a DMC financed contract; and

(iv) 	will have the right to require that, in consultant selection documentation and in contracts financed by the DMC, a provision be included requiring consultants to permit DMC or its representative to inspect their accounts and records and other documents relating to consultant selection and to the performance of the contract and to have them audited by auditors appointed by the DMC.

- Taxes and Duties

The Consultancy Services are subject to taxes. The service tax at prevailing rates (currently 12.36%) shall be claimed by the Consultant in accordance with the applicable laws as a separate item in their monthly invoice. The amount of the service tax and all other taxes shall be excluded from the Consultants’ financial proposal, as they will not be evaluated. The payment of remuneration to the Consultant is subject to deduction of other taxes at source, as per prevailing rates and laws.

- Confidentiality

The Consultant shall treat all information, reports & other submissions made by them as confidential, and shall take all reasonable precautions that all who have access to such materials treat this in confidence. With respect to Questionnaire & Survey of participants in projects all information gathered should be treated as confidential.

- Ownership of Data, Information & Documentation

All data collected, software developed, information generated and documentation prepared under the scope of this assignment shall be the property of Mukhya Nagar Adhikari, Dehradun Municipal Corporation. Any reproduction, in part or full of the submissions made would require permission of Mukhya Nagar Adhikari, Dehradun Municipal Corporation.

- Additional Work

If, in the opinion of the Mukhya Nagar Adhikari, Dehradun Municipal Corporation, it is necessary to carry out any work outside of the Terms of Reference for the purposes of the Project in addition to the Services, the Consultant shall carry out such additional work and with the prior authorization of the Mukhya Nagar Adhikari, Dehradun Municipal Corporation. Personnel required and the fees for such services shall be decided by mutual understanding.

- Review Committee

A review committee comprising the following official has been formulated to discuss and approve the suggestions and planning proposed by the Consultant as in the Scope of Work described.

1. 	Mukhya Nagar Adhikari of Dehradun Municipal Corporation

2. 	Sr. Municipal Health Officer, Dehradun Municipal Corporation

3. 	Executive Engineer, Dehradun Municipal Corporation

4.	Account Officer, Dehradun Municipal Corporation

Annexure - 2

SUPPLEMENTARY INFORMATION FOR CONSULTANTS

Proposals

- Proposals should include the following information:

  - Technical Proposal

    - A brief description of the firm/organization and an outline of recent experience on assignments/ projects of similar nature executed during the last 3 years in the format given in Form - 2.

    - Any comments or suggestions of the consultant on the Terms of Reference (TOR).

    - A description of the manner in which consultants would plan to execute the work. Work plan time schedule in Form - 3 and approach or methodology proposed for carrying out the required work.

    - The composition of the team of personnel which the consultant would propose to provide and the tasks which would be assigned to each team member in Form - 4.

    - Curriculum Vitae of the individual key staff members to be assigned to the work and of the team leader who would be responsible for supervision of the team.  The curricula vitae should follow the attached Form - 5 duly signed by the concerned personnel.

    - The Consultant's comments, if any, on the data, services and facilities to be provided by [............] indicated in the Terms of Reference (TOR).

    - The Consultant’s Work program and time schedule for key personnel in Form - 7.

  - Financial Proposals

- The financial proposals should include the Schedule of Price Bid in Form  - 6 with cost break-up for the work program as indicated therein.

- Consultants shall note that unworkable quotes will not be considered for awarding the contract. Being a technical project, the Consultant Bidders shall consider the cost implications on each of the project components and accordingly provide their Financial Proposal. Upon winning the project, the Dehradun Municipal Corporation will audit the project components in line with the submitted proposal of the Successful Consultant.

- Two copies of the proposals should be submitted to Office of Mukhya Nagar Adhikari, Dehradun Municipal Corporation

- Contract Negotiations:  The aim of the negotiation is to reach an agreement on all points with the Consultant and initial a draft contract by the conclusion of negotiations. Negotiations commence with a discussion of Consultant's proposal, the proposed work plan, staffing and any suggestions you may have made to improve the Terms of Reference.  Agreement will then be reached on the final Terms of Reference, the staffing and the bar chart, which will indicate personnel, periods in the field and office, man-months, and reporting schedule.

- Review of Man-Months Rates.  Mukhya Nagar Adhikari of Dehradun Municipal Corporation is charged with the custody of government funds and is expected to exercise prudence in the expenditure of these funds.  Office of Mukhya Nagar Adhikari of Dehradun Municipal Corporation is, therefore, concerned with the reasonableness of a firm's Financial Proposal and, during negotiations, expects to be able to review data backing up a Consultant's man-months rates.  Consultants submitting proposals for contracts should be prepared to support such data.

- Contracts with Team Members.  Bearing in mind that rates are negotiable, firms are advised against making firm financial arrangements with prospective team members prior to negotiations.

- Nomination of Experts: Having selected a firm partly on the basis of an evaluation of personnel presented in the firm's proposal, Mukhya Nagar Adhikari of Dehradun Municipal Corporation expects to negotiate a Contract on the basis of the experts named in the proposal and, prior to contract negotiations, will require guarantees that these experts shall, in fact, be made available.  As the expected date of mobilization is given in the letter inviting proposals, Mukhya Nagar Adhikari of Dehradun Municipal Corporation will not consider substitution after contract negotiations, except in cases of unexpected delays on the starting date or incapacity of an expert for reasons of health, or leaving the firm.  The desire of a firm to use an expert on another project shall not be accepted for substitution of personnel.

- Terms of Payment

The payment to the Consultant will be made on a Monthly basis. The payment so made to Consultant will be as per the terms and conditions of the Agreement signed between the Consultant and Dehradun Municipal Corporation.

FORM - 1

From

To

———

———

———

———

Sir:

Hiring of Consultancy services for————of — — — — Regarding

I/We ——————————— Consultant/ Consultancy firm/ Organization herewith enclose Technical and Financial Proposal for selection of my/our firm as Consultant for — — — — — —.

We undertake that, in competing for (and, if the award is made to us, in executing) the above contract, we will strictly observe the laws against fraud and corruption in force in India namely “Prevention of Corruption Act 1988”.

Yours faithfully,

Signature: ————

Full name	—————

and address:—————

(Authorized Representative)

FORM - 2

ASSIGNMENTS ON PROJECTS IN SOLID WASTE MANAGEMENT ENGAGED BY THE CONSULTANT DURING LAST  3  YEARS

1.	Brief Description of the Firm/Organization:

2.	Outline of recent experience on assignments of similar nature:

| Sl.No. | Name of assign-ment | Name of project | Owner or sponsoring authority | Cost of assign-ment | Date of commencement | Date of completion | Was assignment satisfactorily completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |

Note:	Please attach copies of Agreements or Work Orders from the employer by way of documentary proof.  (Issued by the Officer of rank not below the rank of Executive Engineer or equivalent.)

FORM - 3

WORK PLAN TIME SCHEDULE

A.	Field Investigation

Sl.	Item	Month wise Program

No.	1st	2nd	3rd	4th	5th	6th	7th	8th	9th	10th	11th	12th

B.	Compilation and submission of reports

- Plan for submitting monthly assessment Reports

- Plan for submitting monthly waste quantity received and processed

C.	A short note on the line of approach and methodology outlining various steps for performing the study.

D.	Comments or suggestions on "Terms of Reference."

FORM - 4

Composition of the Team Personnel and the task which would be assigned to each Team Member

1.	Technical/Managerial Staff

Sl.No.		Name	Position	Task assignment

2.	Support Staff

Sl.No.		Name	Position	Task assignment

FORM - 5

Format Of Curriculum Vitae (CV) For Proposed Key professional staff

Proposed Position:

Name of Firm:

Name of Staff:

Profession:

Date of Birth:

Years with Firm/Entity:  	  Nationality:

Membership in Professional Societies:

Detailed Tasks Assigned:

Key Qualifications:

[Give an outline of staff member’s experience and training most pertinent to tasks on assignment.  Describe degree of responsibility held by staff member on relevant previous assignments and give dates and locations.  Use about half a page.]

Education:

[Summarize college/university and other specialized education of staff member, giving names of schools, dates attended, and degrees obtained. Use about one quarter of a page.]

Employment Record:

[Starting with present position, list in reverse order every employment held.  List all positions held by staff member since graduation, giving dates, names of employing organizations, titles of positions held, and locations of assignments.  For experience in last ten years, also give types of activities performed and client references, where appropriate.  Use about two pages.]

Languages:

[For each language indicate proficiency: excellent, good, fair, or poor; in speaking, reading, and writing]

Certification:

I, the undersigned, certify that to the best of my knowledge and belief, these data correctly describe me, my qualifications, and my experience.

Date:

[Signature of staff member and authorized representative of the Firm]	Day/Month/Year

Full name of staff member:______________________________________

Full name of the authorized representative:_________________________

FORM - 6

FORMAT FOR FINANCIAL PROPOSAL

[IN THE LETTERHEAD OF THE BIDDER]

Request for Proposal for Engaging Independent Engineer cum Project Management Consultant for  the establishment of Integrated MSW Processing Facility with Engineered Sanitary Landfill Facility at Dehradun in Uttarakhand under Public Private Partnership mode

Having gone through this RFP document and having fully understood the Scope of Work for the Project as set out in this RFP document, we are pleased to quote the following Professional fees for the Assignment as per the specified Scope of Work:

| Sl. No | Scope of Work | Monthly Professional Fee (in words and figures) in INR |
| --- | --- | --- |
|  | Independent Engineer cum Project Management Consultant for the establishment of Integrated MSW Processing Facility with Engineered Sanitary Landfill Facility at Dehradun in Uttarakhand under Public Private Partnership mode |  |

Break-Up of Fees

| Sl. No | Particulars | Amount in Rs. (Monthly) |
| --- | --- | --- |
| 1 | Remuneration to Key Personnel |  |
| 2 | Remuneration to Professional Staff and Support Team for the Project |  |
| 3 | Travel Expenses of experts to the site |  |
| 4 | Local Travel & Accommodation of Staff Members and Experts |  |
| 5 | Cost for Document Printing |  |
| 6 | Office Rent & Rates |  |
| 7 | Office Supplies, Utilities and Communication |  |
| 8 | Office Furniture and Equipment including other establishment expenses |  |
| 9 | Other Expenses |  |
| 10 | Total Cost (Add 1 to 9) |  |

The project shall be completed in all respects and in accordance with the stipulated conditions, codes, manuals, specifications and instructions of the owner

Note:

    - The Financial Proposal is inclusive of all out pocket expenses which may be incurred towards travel, accommodation, documentation and communication, during the period of assignment and the cost of conducting training, accommodation, lodging and boarding expenses of the participants.

    - The Financial Proposal is inclusive of all taxes i.e. income tax, professional tax but excluding service tax as per the prevalent rules in force. Service Tax will be reimbursed to the Consultants.

3. 	In case of difference in amount quoted in figures and words, the lower value shall be considered for evaluation.

Signature and seal of Authorised Signatory of the Bidder

(Name, Title and Address of the Authorised Signatory)

FORM - 7

WORK PROGRAM AND TIME SCHEDULE FOR KEY PERSONNEL

MONTHS

Name	Position	1 2 3	4 5 6	7 8 9	10 11	12 Number of months

Total

Reports Due/Activities and Duration

1.

2.

3.

4.

5.

6.

7.

8.

9.

10.

Field Full Time	                	Part Time                Reports Due

Activities Duration

Annexure - 3

INDEPENDENT ENGINEER CUM PROJECT MANAGEMENT CONSULTANT SERVICES CONTRACT

This AGREEMENT (“Contract”) is made on the _________ day of __________, 2013,

between

Dehradun Municipal Corporation ___________, Uttarakhand (hereinafter called the DMC)

And

M/s Doon Valley Waste Management Pvt. Ltd., Dehradun (hereinafter called the DVWM)

And

M/s. ____________, having its registered office at ___________ (hereinafter called the Consultant).

WHEREAS DMC is currently engaged in developing Integrated Municipal Solid Waste Management Project for Dehradun Municipal Corporation (hereinafter referred to as Project). This Project is undertaken with private participation on a DFBOT model.

WHEREAS in connection with the development of this Project, DMC intends to engage a Consultant who will act as the Independent Engineer cum Project Management Consultant.

WHEREAS the selected Consultant will work with DMC in establishing adequate control systems and procedures as Independent Engineer cum Project Management Consultant during the construction, operation & maintenance phase of the Project.

WHEREAS the DMC has selected the Consultant through a competitive tender process to carry out the work as Independent Engineer cum Project Management Consultant and related work necessary for the effective implementation of the Project on the terms and conditions hereinafter set forth and the Appendices attached hereto and specific authorizations related thereto, which the Consultant has agreed to do;

NOW THEREFORE the parties hereto agree as follows:

Clause 1: Services.

The work to be performed by the Consultant under the Contract (such work being hereinafter called the Services) is more particularly described in the Terms of Reference (TOR) set forth in Appendix A. The Services, Facilities and Equipment to be provided by DMC are provided in Appendix B.

Any modifications to such TOR that materially impact upon the Services shall be effected only through mutual discussions and agreement and such modifications shall be signed by and between the Parties.

Clause 2: Reports.

The Consultant shall submit to the DMC, 3 (three) copies of monthly progress report of the Project to the constituent ULBs of the Project in English language depicting the progress of the Project as per the tender documentation and the Concession Agreement signed between  DMC and the  Operator/Concessionaire.

All written communications under the Contract, including any correspondence between the Consultant and the DMC shall be in English.

Clause 3: Personnel.

- The Services shall be carried out by the personnel (“Personnel”) of the Consultant and the Consultant shall be responsible for the payment of salary and other employee benefits to the Personnel. The DMC shall not be responsible for any payment to the Personnel of the Consultant.

- The Consultant shall, at all times, ensure that there is a Project Manager to supervise and coordinate the operations of the personnel in the field as well as such other personnel as may be required for the satisfactory performance of the Services and the Project Manager shall be responsible for liaison between the Consultant and the DMC. The list of Personnel shall be in line with the RFP issued by DMC for the appointment of the Consultant.

- The Consultant shall inform in writing to the DMC on the authorized signatory of the Consultant who shall sign the reports and invoices from the Consultant side.

Clause 4: Commencement Date.

The Consultant shall commence the Services within Thirty (30) calendar days upon the DMC has given to the Consultant the Work Order. It is presently anticipated that fieldwork will commence not later than _________ 2013/4.

Clause 5: Date of Arrival.

The Consultant shall promptly inform the DMC of the date of arrival of the personnel in the site.

Clause 6: Maximum Payment to the Consultant & Duration of Services.

(a) 	Subject to subparagraph (b) hereunder, and except as may be otherwise agreed between the Parties, and notwithstanding any other provisions of this Contract, monthly payments to the Consultant under this Contract shall be Rs. ________ (Rupees___) per month being the quoted amount of the Consultant in his  Proposal submitted to the DMC.

(b) 	The  amount specified in Subparagraph (a) here above has been fixed on the basis of the Financial Quote received from the Consultant in the competitive Bid Process and is for a period of 5 (five) years from the date of issue of the Work Order (“Term of Service”).  The initial duration of the services of the Independent Engineer cum Project Management Consultant is 5 (five) years from the date of issue of Work Order (“Initial Term”). Upon completion of the Initial Term, the Contract will be extended for a further duration of 5 (five) years provided there is no delay to the project caused due to the Consultant. Beyond the above durations, any extension will be at the discretion of the DMC.

(c )	The annual increase of the monthly fee is fixed at 10 (ten) percent for the Initial Term and for any extensions thereon.

(d)	The expenditure of the Consultant towards handling of the assignment and approval processes including visiting the office or plant of the Concessionaire or visit by experts to Dehradun for the purpose of the project, statutory authorities, inspection of sites/factories, inspection of materials at manufactures place, quality or other tests of samples or equipment, communication etc. shall be reimbursed by DMC upon submission of actual bills.

Clause 7: Accounts for Payment.

a.	Subject to Clause 6 above, all payments under this Contract shall be made to the following account(s) of the Consultant:

A/c Name: ___________

A/c. Number:

- The Consultant shall submit its invoices to the Mukhya Nagar Adhikari, DMC. The payment will be effected by DMC by deducting the fee of the Consultant from the monthly tipping fee applicable to the Operator. The schedule of payments will be monthly.

Notes:

1. 	Contracted Price is the final price arrived at after negotiations, if any with the DMC.

2.	Deduction of taxes shall be made from the fee at every stage of payment as applicable, of GOI and State of Uttarakhand.

3.	Service Tax and education cess will be paid extra along with the monthly fee.

4.	The services are subject to taxes. The service tax at prevailing rates (currently 12.36%) will be paid to the Consultant in addition to the agreed remuneration in accordance with the applicable laws. The payment of remuneration to Consultant is subject to deduction of other taxes at source, as per prevailing rates and laws.

Clause 8: Authorized Representative of Consultant.

Any action required or permitted to be taken, and any documents required or permitted to be executed under this Contract may be taken or executed on behalf of the Consultant by the designated representative and on behalf of the DMC by Mukhya Nagar Adhikari, DMC. .

Clause 9: Notices and Requests.

Any notice or request required or permitted to be given or made under the Contract shall be in writing and in the English language. Such notice or request shall be deemed to be duly given or made when it shall have been delivered by hand, mail, or facsimile in writing to the party to which it is required to be given or made at such party's address specified below or at such other address as such party may specify in writing.

For DMC

Designation: 	Mukhya Nagar Adhikari

Address:

Phone:

Fax:

For the Consultant:

Name:

Designation:  Address: Telephone Nos.:

Clause 11: Notice of Delay:

In the event that the Consultant encounters delay in obtaining the required services or facilities for the conduct of the Services, the Consultant shall promptly notify the DMC of such delay, and may request an appropriate extension of time for completion of the Services.

Clause 12: Effective Date & Termination.

The Contract shall become effective upon the issue of the Work Order by DMC to the Consultant. This Contract can be terminated by the DMC upon:

  - The Consultant has failed to commence its activities within the stipulated time frame mentioned in the Work Order or within such extension of time given by DMC, as applicable

  - The Consultant has failed to submit the monthly progress reports for a period of a continuous three months

  - Any representation made or warranties given by the Consultant under this Agreement is found to be false or misleading.

  - The Consultant assigns the Contract in favour of any person save and except as otherwise expressly permitted by the DMC

  - A resolution for voluntary winding up has been passed by the shareholders of the Consultant’s company.

  - The Consultant is ordered to be wound up by a court of competent jurisdiction except for the purpose of amalgamation or reconstruction, provided that, as part of such amalgamation or reconstruction, the property, assets and undertaking of the Consultant are transferred to the amalgamated or reconstructed entity and that the amalgamated or reconstructed entity has unconditionally assumed the obligations of the Concessionaire under this Agreement.

  - The Consultant suspends or abandons the Contract without the prior consent of DMC, provided that the Consultant shall be deemed not to have suspended/ abandoned operation if such suspension/ abandonment was (i) as a result of Force Majeure Event and is only for the period such Force Majeure is continuing, or (ii) is on account of a breach of its obligations by DMC thereby forcing the Consultant suspending the work under the Contract.

  - The Consultant unlawfully repudiates this Contract or otherwise evidences an intention not to be bound by this Contract.

Clause 13: Miscellaneous.

(a) 	No delay in exercising, or omission to exercise, any right, power or remedy accruing to either party under this Contract upon any default shall impair any such right, power or remedy, or be construed to be a waiver thereof or an acquiescence in such default; nor shall the action of such party in respect of any default, or any acquiescence in any default, affect or impair any right, power or remedy of such party in respect of any other or subsequent default.

(b) 	The Appendices attached hereto, which including this Agreement collectively constitute this Contract (as defined hereinabove) are each integral and substantive parts of this Contract and are fully binding on each of the parties hereto as of the effective date of this Contract.

IN WITNESS WHEREOF, the parties hereof have caused the Contract to be signed in their respective names as of the day and year first above written.

FOR AND ON BEHALF OF

(DMC)

_____________________________

Authorized Representative

FOR AND ON BEHALF OF

(THE DVWM)

_____________________________

Authorized Representative

FOR AND ON BEHALF OF

(THE CONSULTANT)

_____________________________

Authorized Representative

List of Appendices

- Scope of Services/Terms of Reference

- Services, Facilities and Equipment to be provided by DMC

Appendix A

TERMS OF REFERENCE FOR CONSULTING SERVICES

- Role of the Consultant

The Consultant is expected to play a positive and unbiased role in discharging its functions, thereby facilitating the smooth implementation and operation of the Project.

Broadly, the role of the Consultant is to:

- review, monitor and where required by the Concession Agreement, to approve activities associated with the design, construction, operation and maintenance of the Project;

- report on the various physical and technical aspects of the Project based on inspections, site visits and Tests;

- duly certify the monthly fee Statement and any other payments to be made to the Concessionaire; and

- Scope of Services

The services to be provided by the Consultant are listed below. In addition, the Scope of Services would also include such other functions as are required to be undertaken pursuant to specific provisions of the Concession Agreement. In general the scope includes:

- Engagement as Independent Engineer cum Project Management Consultant for assisting the Municipality in  establishing the Project;

- Review, inspection and monitoring of construction works, examination of the designs/drawings and conduct of tests;

- Issue of progress reports and completion certificates during and after completion of the construction period;

- Review and inspection of the operations and maintenance arrangements and monitoring compliance with the performance and maintenance standards, during the operations period;

- Identifying delays and lapses that require action on part of the Procuring Entity for enforcing agreement terms;

- Determining the reasonableness of costs for any works or services, as required under the Concession Agreement;

- Determining the period or extension thereof, for performing any duty or obligations, as required under the Concession Agreement;

- Carrying out such responsibilities as are assigned by the Procuring Entity

- Function as the Project Engineer, as per the terms of the Concession Agreement.

  - Implementation Period – Design and Planning

- Ensure that all design work fully complies with all Applicable Laws and, in particular, MSW (Management & Handling) Rules,2000 governing the requirements of Municipal Solid Waste management.

- Review and approve all the drawings submitted by the Concessionaire.

- Review and approve the following submitted by the Concessionaire :

  - Implementation Plan for Processing and Landfill Facility;

  - Operation and Maintenance Plan for Processing and Landfill Facility.

  - Implementation Period – Construction Inspection and General Services

    - The Consultant would monitor, in accordance with Good Industry Practice, the progress in implementation of the Project and ensure compliance with the requirements as per the Concession Agreement. For this purpose the Consultant shall undertake, inter alia, the following activities and where appropriate make suitable suggestions:

- Provide administration of the contract in full and in complete accordance with Applicable Laws;

- Act on behalf of DMC as its representative regarding all contact with the Concessionaire unless expressly indicated otherwise;

- Review test results and materials and/or equipment used in the Construction Works;

- Inform and advise DMC, in a timely manner all matters relating to the execution, progress, and completeness of the Construction Works;

- Whenever considered necessary or advisable to ensure correction of defective work, the Consultant may require inspection or testing of such work, whether or not such work be then fabricated, installed, or completed;

- Review and approve drawings, samples and other submissions of the Concessionaire to determine compliance and conformance with the requirements of the Agreement;

- Address issues relating to specific Site conditions, design modifications.

    - The Consultant shall attend regular meetings (“Project Review Meetings” or “PRMs”) with the Steering Group and the Concessionaire, to be held at least once in every month during the Implementation Period to report on progress and quality of work performed by the Concessionaire and to discuss problems or other pertinent matters relating to the work. The Consultant shall take notes at the meetings and provide a copy of the PRM minutes to each person who attended the meeting.

    - The Consultant shall prepare and submit to the Parties, Monthly Progress Reports including the following:

- Progress of works;

- Slippages, if any, in the construction vis-à-vis planned construction schedule and the reasons thereof;

- Construction schedule for the succeeding period;

  - Report on Tests

  - Report on notices issued

- Issues, if any, with regard to the works along with the details of the action taken for the resolution of the same;

- Photographic record of progress of works over the previous period.

    - The Consultant shall duly certify the Monthly Fee Statement and any other payments to be made to the Concessionaire, within Five (5) working days of submission of such a claim.

  - Active Operations Period

    - During this period the Consultant would monitor, in accordance with Good Industry Practice, the operations and maintenance activities undertaken by the Concessionaire so as to ensure compliance with the O&M Requirements. The specific activities to be undertaken would include the following:

- Provide administration of the contract in full and in complete accordance with Applicable Laws;

- Act on behalf  of DMC as its representative regarding all contact with the Concessionaire unless expressly indicated otherwise;

- Review test results and materials and/or equipment used;

- Inform and advise DMC, in a timely manner all matters relating to the execution, progress, and completeness of the works;

- Review and approve drawings, samples and other submissions of the Concessionaire to determine compliance and conformance with the requirements of the Agreement;

- In addition to the daily responsibilities, conduct a general inspection of the Project facilities at least once a month to ensure overall compliance;

- Inspect and certify the quantity of Municipal Solid Waste (MSW) received;

- Inspect and certify whether the particular lot of MSW is fit for being accepted by the Concessionaire, upon becoming aware that the MSW contains Hazardous Waste and/or Biomedical waste;

- Address issues relating to specific Site conditions, design modifications;

- Review the O&M Plans submitted by the Concessionaire from time to time and assist the Concessionaire in finalising the same;

- Review the O&M Manual for adequacy;

- Monitor Operation and Maintenance activities (including maintenance of Project facilities and equipment, standards of service, safety and environmental issues) and the overall quality of O&M activities so as to ensure compliance by the Concessionaire;

- Review and ascertain the cost variation arising as a result of Change in Law and determine the Additional Cost;

- Undertake a quarterly review of the various records and registers to be maintained by the Concessionaire and suggest suitable remedial measures/ procedures, where necessary.

    - The Consultant shall attend regular meetings (“Project Review Meetings” or “PRMs”) with the DMC/Steering Committee and the Concessionaire, to be held at least once in every month during the Active Operations Period to report on progress and quality of work performed by the Concessionaire and to discuss problems or other pertinent matters relating to the work. The Consultant shall take notes at the meetings and provide a copy of the PRM minutes to each person who attended the meeting.

    - The Consultant shall prepare and submit to the Parties, Monthly Project Reports including the following:

- Report on Tests

- Report on notices issued

- Issues, if any, with regard to the works along with the details of the action taken for the resolution of the same;

    - The Consultant shall duly certify the Monthly Fee and any other payments to be made to the Concessionaire, within Five (5) working day of submission of such a claim.

    - At least Twelve (12) months before the expected expiry of the Landfill Life, the Consultant shall, with the Concessionaire discuss and jointly prepare the post closure operating plan for Post Closure Activities for maintenance of the Engineered Landfill Facility, under the provisions of the prevailing statutory regulations (“Post Closure Maintenance Plan”).

  - Post Closure Period

    - During the Post Closure Period, the Consultant shall monitor and certify compliance with the Post Closure Maintenance Plan.

    - Attend meetings with DMC / Steering Group and the Concessionaire, to be held at intervals as mutually decided upon by the Parties, to discuss problems or other pertinent matters relating to the Project. The Consultant shall take notes at the meetings and provide a copy of the minutes of such meetings to each person who attended the meeting.

    - The Consultant shall duly certify any payments to be made to the Concessionaire within Five (5) working days of submission of a claim.

  - Meetings, Records and Reporting

    - In addition to attending the meetings hereinabove mentioned, the Consultant shall also participate in emergency or extraordinary meetings of the Parties held to deal with any Force Majeure Event or other exigencies.

    - The Consultant shall, in the ordinary course, maintain record of the activities undertaken by it in discharge of its functions and responsibilities, this would include records in respect of the following:

- Reviews of documents submitted to it by the Concessionaire such as manuals, drawings, as built drawings, schedules, plans and reports;

- Inspections undertaken and notices/ instructions issued to the Concessionaire;

- Review of compliance with requirements as per the concession agreement;

- Tests;

- Concession Payments/ Tipping Fees certified;

- Change in Law;

- Force Majeure Events;

- Breaches and defaults by the Parties; and

- Handback Requirements

    - The Consultant would be required to submit the following reports to the Parties during the Concession Period;

- Implementation Period

  - Monthly Progress Report

  - Readiness Certificate for Processing and Landfill Facilities.

  - Post Closure Completion Certificate after completion of the Post Closure Period

  - Any supplemental or special report that may be considered necessary by the Consultant (including Force Majeure, and breach of obligations)

- Active Operations Period

  - Monthly Project Report

  - Any supplemental or special report that may be considered necessary by the Consultant (including Force Majeure, and breach of obligations)

- Report on Hand back Requirements

- Any other report as may be reasonably required by the Parties or as may be necessary to give effect to the provisions of the Agreement.

2.6.	Payment Schedule

Payments to the Consultant shall be done on a monthly basis. The Consultant shall submit its invoices to the Mukhya Nagar Adhikari, DMC or an officer duly authorized by the Mukhya Nagar Adhikari, DMC

Notes:

1. 	Contracted Price is the final price arrived at after negotiations, if any with the Consultant.

2.	Deduction of taxes shall be made from the fee at every stage of payment as applicable, of GOI and State of Uttarakhand.

3.	Service Tax and Education Cess will be paid extra to the Consultant.

Appendix B

Services, Facilities and Equipment to be provided by DMC

DMC will provide the following services, facilities and equipment for the conduct of the Services of the Consultant.

- DMC will depute an official for the regular interaction including for settlement of bills of the Consultant.

- DMC will assist the Consultant in obtaining all relevant information pertaining to the project.

- DMC will allow the Consultant to use a room in the municipal office with adequate ventilation along with an officer chair, four normal chairs and an almirah for keeping files for the smooth day to day conduct of the Services.

# Annexure 4: Evaluation Sheet

| Sl.No | Technical Qualification Criteria | Marks |
| --- | --- | --- |
| 1 | Key personnel for undertaking the Assignment Team Leader – 8 Marks Others 3x4- 12 marks | 20 |
| 2 | Appreciation of issues | 10 |
| 3 | Approach & Methodology | 40 |
| 4 | Work Plan including team organization, work division and responsibilities | 10 |
| 5 | Experience in Consultancy Services in MSW in cities with more than 300,000 population 1 Project – 5 marks 2 Projects – 7 marks - Projects – 10 marks - Projects or more- 15 marks | 15 |
| 6 | Profile of Consultant | 5 |
|  | Total | 100 |